Zuhoo Android Client

Plan & As-Built Record

Revised 31 July 2026

Contents

What this document is. It started life on 2026-07-23 as a pre-build plan. The app has since

been built, so it is now two things at once: the specification (field lists, endpoint maps, the

chat protocol — still the reference you want when adding a screen) and the record of what was

actually done, including where reality diverged from the plan.

Sections are numbered as they always were, because source comments reference them (§14.2,

§5.2, §6). Don't renumber.

Last revised: 2026-07-31, after phases A–E. Corrections since the original draft are marked

⚠ Corrected where the original was factually wrong about the API — several of those were

guaranteed runtime failures.

Scope: Native Android app (Android Studio, Java), multi-role and multi-tenant — one app build that works for CLIENT (a tenant's customer), COMPANY_OWNER, and EMPLOYEE (tenant staff) across any company on the platform. Not in scope: platform-staff roles (SUPER_ADMIN, SYSTEM_ADMIN, SUPPORT_AGENT, SUPPORT_MANAGER, etc.) — those manage the SaaS itself and would be a separate app, not an extra role on this one.

Backend: ⚠ Corrected. The original draft said the app "reuses the existing Spring Boot REST API (backend/BusinessOS) as-is, unchanged". Both halves of that are now out of date:

- The app talks to `backend/Zuhoo` in this repository, on port 8086. That is a source-identical copy of SAAS-PROJECT/backend/BusinessOS (com.businessos → com.zuhoo), sharing the same businessflow Postgres database, so the Android app and the Angular app see the same tenants and the same data. BusinessOS keeps 8085 for Angular; both run at once.

- The backend was not left unchanged. See §15 for the full list of what this project modified and added.

## 0. Status at a glance

| Area | State |
| --- | --- |
| Auth (login, both registrations, refresh, forgot/reset, verify) | ✅ Built |
| Service requests (list, create, detail, timeline, comments, quotation, cancel) | ✅ Built |
| Invoices, PDF, receipts, SSLCommerz payment | ✅ Built |
| Catalog, packages, subscriptions, reviews | ✅ Built |
| Live chat (client↔company, company↔platform) | ✅ Built |
| Staff mode (assign, status, quotation, support tickets) | ✅ Built |
| KB, notification preferences, profile, biometric | ✅ Built |
| Push notifications (FCM) | ✅ Built — needs a Firebase project to activate, see §17 |
| Dynamic per-service form fields | ✅ Built |
| Attachments on comments and support messages | ✅ Built |
| Bengali localisation | ✅ Built — needs a native-speaker review |
| R8, signing config, network security config | ✅ Built — certificate pinning left off deliberately, see §17 |
| Offline read cache, ViewModels, bottom nav | ✅ Built |

Size as built: 162 Java files, ~12,300 lines, 28 Activities, 8 ViewModels, 41 layouts, 63 API endpoints, 337 strings (×2 locales), 37 unit tests. Release APK 2.2 MB (9.8 MB unminified).

## 1. Why this app exists

The web app already has a client-portal with dashboard, categories, packages, payments, profile, and services screens, backed by a CLIENT Spring Security role — plus, on the staff side, service-request and platform-support-ticket handling for COMPANY_OWNER/EMPLOYEE. The Android app is a mobile-first companion to both sides of that, not a re-platform of the whole SaaS. It lets:

A tenant's customer (`CLIENT`), on their phone:

- Request a service and track it end-to-end without emailing/calling support.

- Get push notifications the moment a quotation, status change, or invoice needs their attention.

- Approve quotations and pay invoices from anywhere.

- Browse the service catalog / subscribe to packages.

- Message the company handling their request in real time (§14).

A company's owner/staff (`COMPANY_OWNER`/`EMPLOYEE`), on their phone:

- See and respond to client requests without being at a desk — assign, update status, quote, and chat with the client live.

- Raise and track a support ticket to platform support, and chat with the assigned agent in real time.

## 2. Target user & constraints

- One app, any company, one company scope per logged-in session. LoginResponse carries role + companyId; the app branches its whole UI on role. There is no "switch company" within a session — that means logging out and back in, matching the web app.

- Multi-tenant safety is enforced server-side via the tenantFilter Hibernate filter and /me//my endpoints. The app prefers .../my and .../me over id-based endpoints so it never needs to know another tenant's data.

- No tenant header is required. Tenancy comes entirely from the JWT's companyId claim — there is no X-Tenant-Id or subdomain header anywhere. The app sends Authorization and nothing else.

- All money fields are BigDecimal server-side — format with the company's currency, never do float math on totals.

- Three different account-creation paths, not one:

  - CLIENT self-registers into an existing company — GET /api/companies/public/list for the picker, then POST /api/clients/public/register with the chosen companyId.

  - COMPANY_OWNER self-registers a brand-new company — POST /api/auth/register (RegisterRequest: name/email/password + companyName + subdomain). A completely different screen, not a variant of the client signup.

  - EMPLOYEE never self-registers. Those accounts are created by the owner/HR on the web; the app only needs a login screen for them.

## 3. Tech stack — as built

| Layer | Choice | Note |
| --- | --- | --- |
| Language | Java | matches the Spring Boot backend; Compose is Kotlin-only, so UI is XML |
| UI | XML + View Binding + Material Components | Material 2 theme (Theme.MaterialComponents.DayNight.DarkActionBar) |
| Architecture | MVVM — ViewModel + LiveData | 8 ViewModels covering the detail and list screens |
| DI | ⚠ Changed: hand-rolled, not Hilt | ZuhooApplication → di/AppGraph owns the token store, chat socket, Room cache and notification centre. The plan allowed "plain manual DI is also fine for an app this size"; an annotation processor across 28 Activities would have cost more than it returned. |
| Networking | Retrofit + OkHttp + Gson | AuthInterceptor (bearer) + TokenAuthenticator (silent refresh) |
| Auth storage | EncryptedSharedPreferences | TokenManager; the FCM token lives separately in plain prefs (PushTokenStore) because it must outlive clearSession() in order to be unregistered |
| Local cache | Room | ⚠ Changed: one generic JSON-backed table, not an entity per DTO — the cache is only ever read back wholesale to draw a list, never queried by field, so per-type columns plus TypeConverters would be structure with no purpose. See data/local/db/ListCache. |
| Push | Firebase Cloud Messaging | §7, §17 |
| PDF | download to cache + FileProvider + ACTION_VIEW | no in-app renderer |
| STOMP | ⚠ Hand-rolled, not StompProtocolAndroid | ~120 lines over OkHttp's WebSocket. The protocol is simple text framing (§14.2) and this avoids a dependency on an unmaintained library. Covered by unit tests, since a framing bug here is silent. |
| Min SDK | 26 · Target 36 |  |

## 4. Auth flow

- Login — POST /api/auth/login {email, password} → LoginResponse {userId, firstName, email, role, companyId, accessToken, refreshToken}.

  - Any role outside CLIENT/COMPANY_OWNER/EMPLOYEE is refused with "use the web admin console".

  - The app branches its entire UI on role: CLIENT gets §5, staff get §5a. Same login screen, same token handling.

- Registration — three distinct flows; see §2.

- Token refresh — ⚠ The endpoint is `POST /api/auth/refresh` (RefreshTokenRequest {refreshToken} → JwtResponse {accessToken, refreshToken}). The access token lives 15 minutes; the refresh token 7 days. TokenAuthenticator refreshes on 401 and retries once.

  - 401 vs 403 matters. The backend returns 401 for an expired/invalid token and 403 for a genuine permission failure. Only 401 is retried.

  - Unauthenticated endpoints (login, register, forgot/reset/verify) are excluded from refresh: a 401 there is a real answer ("wrong password"), and refreshing would wipe the session of someone who just mistyped.

  - A network failure during refresh propagates as IOException rather than logging the user out — a blip must not end a valid session.

- Forgot / reset password, email verification, resend — all built (ForgotPasswordActivity, ResetPasswordActivity, VerifyEmailActivity). ⚠ These endpoints return a bare `String`, not the JSON envelope — Retrofit must use Call<ResponseBody> or Gson throws.

- Biometric unlock — a local re-entry convenience on top of the stored refresh token, not a replacement for real login.

- Logout — revokes the refresh token server-side, unregisters the FCM device token (before clearing the session, since that call needs the JWT), disconnects the socket, and wipes the Room cache so the next account on the device inherits nothing.

## 5. Feature map for CLIENT — screen → backend endpoint

### 5.1 Dashboard (home tab)

⚠ Corrected. The original said no client dashboard endpoint existed and one should be added. It already existed — GET /api/dashboard/client-summary (hasRole('CLIENT')), added 2026-07-10, thirteen days before this document was first written.

Returns {pendingRequests, inProgressRequests, completedRequests, unpaidInvoices, outstandingInvoiceAmount}. Note the grouping: pendingRequests = PENDING + QUOTATION_PENDING, inProgressRequests = IN_PROGRESS + ASSIGNED. WAITING_CLIENT/UNDER_REVIEW/RESUBMITTED are in neither, so the two do not add up to "all open requests" — the cards are labelled for what they actually count.

Active subscriptions still come from GET /api/packages/subscriptions/my (no summary field for it).

### 5.2 Service Requests

- List: GET /api/service-requests/my (paged).

- Create: POST /api/service-requests — fields in §6, including the dynamic formData map.

- Detail: GET /api/service-requests/{id}.

- Status timeline: GET /api/service-requests/{id}/history. ⚠ This was staff-only and would have 403'd for every client. Opened to CLIENT by this project (§15) — guardAccess() already restricted a client to their own request, so nothing leaks.

- Comments/thread: GET/POST /api/service-requests/{id}/comments.

- Cancel: `PATCH` /api/service-requests/{id}/cancel (not POST); returns plain text.

- Quotation: POST .../quotation/accept, POST .../quotation/reject ({reason}).

- Statuses to render as a badge (ServiceRequestStatus): PENDING → QUOTATION_PENDING → ASSIGNED → IN_PROGRESS → WAITING_CLIENT → UNDER_REVIEW → COMPLETED, with REJECTED / CANCELLED / RESUBMITTED as side states. Never render the raw constant — map it (§11).

### 5.3 Service Catalog & Packages

⚠ Resolved — the original left this as "confirm the exact controller when building". Three options, all confirmed:

- GET /api/service-categories — `CLIENT` explicitly allowed, tenant-scoped, sorted by sortOrder.

- GET /api/services/active and GET /api/services?categoryId= — no @PreAuthorize at all, so any authenticated user.

- GET /api/companies/public/{subdomain}/services — truly public, usable before login.

- Packages: GET /api/packages/active, POST /api/packages/subscribe, GET /api/packages/subscriptions/my, PATCH /api/packages/subscriptions/{id}/cancel — ⚠ reason is a query param, not a body.

### 5.4 Invoices & Payments

- My invoices: GET /api/company/finance/invoices/me.

- Invoice detail: GET /api/company/finance/invoices/{id}. ⚠ This was staff-only, contradicting the original's "self only, enforced server-side" — it would have 403'd on the detail screen and on the post-payment re-fetch in §12. Opened to CLIENT by this project (§15), reusing the ownership check that /pdf already had.

- PDF: GET /api/company/finance/invoices/{id}/pdf → application/pdf bytes.

- Receipts: GET /api/company/finance/payment-receipts/me.

- Refunds are requested implicitly by cancelling a paid request; there is no separate button.

- "Pay Now" hands off to SSLCommerz — see §12.

### 5.5 Reviews

POST /api/reviews (serviceRequestId, rating 1–5, comment) once a request reaches COMPLETED.

### 5.6 Knowledge Base

GET /api/kb/articles?keyword=, GET /api/kb/articles/{id}, POST /api/kb/articles/{id}/helpful. Read paths are authenticated but unrestricted by role.

### 5.7 Notifications

- Centre: GET /api/notifications?unreadOnly=, count at GET /api/notifications/count, mark-read at `PATCH` /api/notifications/{id}/read and /read-all.

- Preferences: ⚠ Corrected twice over. The verbs are GET / `PUT` / DELETE — there is no PATCH, so the original's advice would have produced a 405. And there is no per-`NotificationType` toggle: UpdateNotificationPreferenceRequest is nine fixed booleans (emailOnServiceRequest, emailOnStatusChange, emailOnInvoice, emailOnPayment, emailOnTaskAssigned, emailOnLeaveUpdate, inAppOnServiceRequest, inAppOnStatusChange, emailMarketing). The original's "let the client choose which NotificationTypes" is not supported by the API.

- Live badge: the app subscribes to /user/queue/notifications (§14.4) and re-reads the count on each push. No polling.

### 5.8 Profile

- Client company profile: GET/PATCH /api/clients/me — only clientCompanyName, industry, website, billingAddress, shippingAddress are editable.

- User account: GET/PATCH /api/users/profile. ⚠ Changing `email` requires `currentPassword` in the same body or it 400s — undocumented in the original.

- Password change is on `POST /api/auth/change-password`, not the profile controller.

## 5a. Feature map for COMPANY_OWNER / EMPLOYEE ("staff mode")

Scoped to what is realistic on a phone. Not a mobile port of HRM/CRM/Finance/ITAM — those stay web-only.

### 5a.1 Staff Dashboard

Summary cards built from /api/service-requests and /assigned-to-me. ⚠ There is no staff equivalent of client-summary, so these count a page of 20 and are a first-page approximation for a busy company. Flagged in the code; worth a small backend addition if the numbers matter operationally.

### 5a.2 Service Request management

- GET /api/service-requests (staff only), GET /api/service-requests/assigned-to-me.

- Assign: PATCH /api/service-requests/{id}/assign/{employeeId} (no body).

- Change status: PATCH /api/service-requests/{id}/status ({status, reason}).

- Submit quotation: POST /api/service-requests/{id}/quotation.

- Detail is the same screen as the client's, with staff-only actions shown conditionally.

### 5a.3 Support Tickets — company ↔ platform

- Create: POST /api/v1/support/tickets (COMPANY_OWNER/EMPLOYEE only).

- Mine: GET /api/v1/support/tickets/my-tickets. Detail: GET /api/v1/support/tickets/{id}.

- Thread: GET /api/v1/support/messages/ticket/{id}/external + POST /api/v1/support/messages.

- Satisfaction after RESOLVED: POST /api/v1/support/tickets/{id}/satisfaction?rating=&feedback=.

- Categories for the dropdown: GET /api/support/categories/active (the unsuffixed path returns a Page, not a list).

### 5a.4 Shared with CLIENT

Notifications (§5.7) and profile (§5.8) work identically; the same screens are reused.

## 6. Exact form specs

Keep forms field-for-field identical to what the API accepts — anything extra is dropped or 400s.

Login — email, password.

New Service Request (CreateServiceRequestRequest)

- title (required, ≤255), description (optional), hubServiceId (required, picked from catalog)

- priority (optional — `ServiceRequestPriority`). ⚠ The values are LOW/`NORMAL`/HIGH/URGENT. Not `MEDIUM` — that belongs to TicketPriority, a different enum. Sending the wrong one is a 400 that reads like a mystery.

- agreedPrice (optional, ≥ 0), slaDeadline (optional), subscriptionId (optional)

- formData (dynamic map, keyed by field id as a string) — see §6.1.

- paymentChoice / paymentMethod remain reserved/unused; no UI.

### 6.1 Dynamic form fields

GET /api/v1/services/{serviceId}/form-fields → [{id, label, fieldType, required, validationRules, sortOrder}], no role restriction on the GET. Rendered at runtime by DynamicFormRenderer.

- fieldType is TEXT, TEXTAREA, NUMBER, DROPDOWN, CHECKBOX, RADIO, DATE, FILE_UPLOAD, EMAIL, PHONE, FORMULA.

- ⚠ `DROPDOWN`/`RADIO` options live in `validationRules` as a comma-separated list — the admin form builder has no options column. The web client reads them the same way.

- FORMULA fields are computed server-side; don't render an input for one.

- Answers go back as formData["<fieldId>"] = "<answer>", blanks omitted.

Add Comment (AddCommentRequest)

- content (required)

- visibility — ⚠ staff MUST send `"CLIENT"` explicitly. ServiceRequestServiceImpl.addComment() defaults a null visibility per role: CLIENT for clients, but `INTERNAL` for staff — and getComments() filters INTERNAL out for the client. Omitting it makes every staff reply invisible to the client it was written for. This was the most damaging bug the original spec left open.

- attachmentUrl (optional) — upload first via POST /api/upload, then send the returned URL.

Send Support Message (SupportMessageRequest)

- ticketId (required), message (required), attachmentUrl / attachmentFileName (optional)

- isInternal — omit entirely; it's for platform-staff notes.

- sentByUserId — never send it; the backend derives the sender from the JWT.

Create Support Ticket (SupportTicketRequest)

- title, description (required)

- priority — ⚠ required (`@NotNull`), contrary to the original's "optional, defaults MEDIUM". Omitting it is a 400. Values CRITICAL/HIGH/MEDIUM/LOW.

- categoryId (optional)

Submit Satisfaction — ⚠ both rating and feedback are required query params. Omitting feedback is a 400; send an empty string.

Submit Quotation — amount, currency (optional), notes (optional), validUntil (optional). Note none are @NotNull server-side, so validate amount client-side.

Change Request Status — status (required), reason (optional).

Company Registration (RegisterRequest) — firstName, lastName (2–50), email, password (≥8, needs upper+lower+digit+special), companyName (2–150), subdomain (3–50, `^[a-z0-9]([a-z0-9-]{1,48}[a-z0-9])?$`), companyEmail/companyPhone (optional).

Client Registration (PublicClientRegisterRequest) — same names, plus phone, companyId (required, from the picker), clientCompanyName/industry/website (optional). Its password rule is looser server-side (length only); the app applies the stricter rule anyway so a password accepted at reset isn't one that would have been refused at signup.

Reset Password — token, newPassword, confirmPassword.

Read-only, never editable by a client: status, onboardedAt, lifetimeValue, totalRequests, portalAccessEnabled, accountManager, taxId.

## 7. Backend additions — status

1. Device token registration for FCM — ✅ BUILT (was the one fully outstanding item). Added to both backends:

- DeviceToken entity + DeviceTokenRepository — unique on token, because FCM can reissue the same token to a different account after a reinstall, so registering must reassign the row rather than duplicate it.

- POST /api/notifications/device-tokens (upsert) and DELETE /api/notifications/device-tokens/{token}. The request DTO deliberately has no `userId` — the owner comes from the JWT. Accepting one would let any authenticated caller receive someone else's notifications.

- FcmPushService fans out from NotificationServiceImpl alongside the existing WebSocket push, pruning tokens FCM reports as UNREGISTERED/INVALID_ARGUMENT.

- Firebase is optional at runtime. With no service account configured the service logs once and every send is a no-op, so the backend runs fine in a checkout without credentials.

2. Client dashboard summary — ✅ already existed. See §5.1.

3. Public catalog endpoint — ✅ already existed. See §5.3.

## 8. Non-functional requirements

- Security: HTTPS only in prod (enforced by the network security config, §8.1). JWT never logged. Biometric gate is local-only.

- Multi-tenancy: always /my or /me; never let a user type another client's id.

- Offline: the Room cache renders last-known requests/invoices/notifications with a "showing saved data from …" stamp. Read-only by design — no write is ever queued; all mutations require connectivity.

- Push categories: three channels (requests / billing / general) so a user can silence billing without losing request updates. NotificationType has 32 values and has grown repeatedly — unknown values fall through to general rather than being dropped.

- Currency: format with the tenant's configured currency, never one guessed from the phone locale.

### 8.1 Security checklist — as built

| Item | State |
| --- | --- |
| android:allowBackup="false" | ✅ |
| Call the real logout/revoke endpoint | ✅ plus device-token unregister and cache wipe |
| FLAG_SECURE on money/personal screens | ✅ payment, invoice detail, both profile screens, receipts, subscriptions (ui/common/SecureScreen) |
| Logging interceptor excluded from release | ✅ BuildConfig.DEBUG-gated |
| R8 / resource shrinking on release | ✅ 9.8 MB → 2.2 MB, mapping.txt retained for crash deobfuscation |
| Cleartext traffic | ✅ app-wide usesCleartextTraffic removed; per-flavor network security config — dev permits plaintext only to 10.0.2.2/localhost, prod permits none and trusts system CAs only |
| Payment WebView locked down | ✅ JS on (the gateway needs it), file/content access off, host allowlist derived from the flavor's API host |
| Certificate pinning | ⚠ Structured but disabled. A wrong pin bricks every request with no fix but a new release, so it ships off with the openssl recipe and a mandatory backup pin documented in src/prod/res/xml/network_security_config.xml. See §17. |
| Signing config | ✅ reads a gitignored keystore.properties or env vars; builds unsigned if absent rather than failing |
| Token in the WebSocket URL | ⚠ Still true — the handshake can't carry an Authorization header, so the JWT is a query param and can land in server access logs. Mitigated by wss:// in prod. A short-lived handshake ticket would be the real fix. |

## 9. Navigation

Same shell app, different tab set built off role.

CLIENT (5 tabs): Home · Requests · Catalog · Billing · Account

COMPANY_OWNER / EMPLOYEE (4 tabs): Home · Requests · Support · Account

Notifications is a bell in the header with a live badge, not a tab.

### 9.1 How this was actually built

Both tab sets exist (res/menu/bottom_nav_client.xml, bottom_nav_staff.xml, chosen at runtime from role).

Deviation: the app is one Activity per screen, not a single Activity hosting Fragments. Navigation is explicit Intents. This wasn't a considered choice up front — the screens were simply built that way — but converting 28 Activities to Fragments after the fact would be a large refactor with no user-visible payoff, so it stands.

The bottom bar is therefore applied by ui/common/BottomNavActivity, which wraps setContentView to drop each screen's existing layout into a frame above a shared nav bar. Screens opt in by extending it; no layout files changed. Tab switches use FLAG_ACTIVITY_REORDER_TO_FRONT so tabs don't stack as duplicates.

Consequence: tab state lives in the Activity instance, and the system may reclaim a backgrounded tab. Screens reload in onResume and render from the Room cache first, so this is invisible in practice.

## 10. Delivery record

The original six-phase plan was followed, then extended. What actually shipped, in order:

| Phase | Work |
| --- | --- |
| Original build | Auth, dashboard, requests, quotations, invoices, payments, catalog, packages, reviews, chat, staff mode, KB, preferences, profile, biometric |
| A — correctness | Token refresh + 401 handling · staff comment visibility · status timeline · invoice detail · payment backoff + VALIDATION_FAILED · trial-expiry banner · chat dedupe + ordering · client-summary · build flavors |
| B — architecture | AppGraph + Application class · 8 ViewModels · app-scoped socket with reconnect · Room read cache |
| C — push & backend | Device-token endpoint + FcmPushService · backend/Zuhoo rebuilt from BusinessOS on port 8086 · Android FCM, channels, deep links |
| D — features | Forgot/reset/verify screens · dynamic form fields · attachments · live notification badge · bottom nav |
| E — release | @SerializedName on 269 fields · Bengali (337 strings) + localeConfig · enum localisation · R8 + keep rules + signing · network security config · FLAG_SECURE sweep · 37 unit tests |

## 11. Multi-language (i18n) — as built

Done:

- res/values/strings.xml + res/values-bn/strings.xml, 337 strings each, verified 1:1 with no missing or extra keys.

- res/xml/locales_config.xml + android:localeConfig — ⚠ required from API 33; without it the in-app picker silently does nothing, which is exactly what it had been doing.

- Every backend enum is mapped to a string resource — ServiceRequestStatus (10), InvoiceStatus (8), SubscriptionStatus (5), TicketStatus (8), ServiceRequestPriority (4). Nothing renders a raw wire constant. Unknown values fall back to the constant rather than blanking out.

- In-app switcher via AppCompatDelegate.setApplicationLocales, persisted by the framework.

Still true — be upfront about this:

- Free text typed by staff (service titles, KB articles, comments, invoice line items) exists only in the language it was typed in. Real translation needs a backend content-translation layer.

- Push and email bodies are generated server-side in one fixed language. The app localises the category of a notification, not its text.

- The Bengali was translated by the implementer, not a native speaker — worth a review, particularly finance terms (উপমোট / বকেয়া).

## 12. Payments — SSLCommerz

The backend integration is sandboxed by default (sslcommerz.sandbox=true). No backend change was needed; the Android side is entirely about handling the redirect.

- Client taps "Pay Now".

- App calls POST /api/payments/sslcommerz/initiate {purpose, targetId, amount} → {"gatewayUrl": "..."}.

  - purpose = "INVOICE" with targetId = invoiceId, or "PACKAGE_SUBSCRIPTION" with the subscription id. (WALLET_TOPUP/PLATFORM_SUBSCRIPTION are company-level, not for this app.)

- Open gatewayUrl in an in-app WebView — not Custom Tabs, which can't intercept navigation before it loads.

- Intercept navigation to /payment-result and read status off the query string.

  - ⚠ The `status` value is a `GatewayTransactionStatus` enum name, not "success". The success callback can still carry `VALIDATION_FAILED`, because server-to-server validation runs after the browser has already been redirected. Only SUCCESS is worth waiting on.

- Don't trust the redirect. Re-fetch the invoice — the real source of truth. ⚠ The original's "retry once or twice" is not enough: the IPN commonly lands after the browser returns. The app polls with exponential backoff (1s/2s/4s/8s, ~15s total) and then shows an explicit "still confirming — reopen in a moment" state. Reporting "payment failed" at that point would be a lie.

- On confirmed success, refresh the list.

If a deep-link close-out is wanted later, use Android App Links, not a custom URI scheme. A custom scheme is not exclusive — another installed app can register it and race to intercept the payment callback with a spoofed status. App Links require a verified https:// domain with assetlinks.json, which no other app can claim.

## 13. Project setup — as built

- Package com.raf.zuhoo, min SDK 26, target 36, View Binding + BuildConfig on.

- Product flavors `dev` / `prod` with buildConfigField API_BASE_URL. dev → http://10.0.2.2:8086/ (the emulator's alias for the host loopback; use your LAN IP on a physical device). prod → https://api.zuhoo.app/ — placeholder, change before release.

- ⚠ The WebSocket URL is derived from `API_BASE_URL` (ApiConfig.webSocketUrl(), http→ws / https→wss), never declared separately. Two hardcoded hosts is how they drift.

- dev gets applicationIdSuffix ".dev", so both flavors can sit on one device — note this means two Android apps must exist in the Firebase project (§17).

## 14. Live Chat — protocol

Built 2026-07-23 and verified end-to-end on web. The Android client speaks the identical protocol.

### 14.1 What the backend does

- Transport: STOMP over raw WebSocket at ws://<host>/ws (wss:// in prod) — not SockJS; WebSocketConfig deliberately doesn't call .withSockJS().

- Auth at the handshake. A WebSocket client can't attach an Authorization header to the upgrade, so the JWT travels as a query param: ws://<host>/ws?token=<accessToken>. WebSocketAuthInterceptor validates it during the handshake and refuses the upgrade on failure. /ws/** is permitAll at the HTTP layer precisely because auth happens here.

- Delivery is per-user. The server uses convertAndSendToUser(userId, …); only the session authenticated as that numeric user id receives it. There is nothing subscribable that leaks another user's or tenant's messages.

- Sending is plain REST. There is no @MessageMapping — the socket is receive-only. *The push reaches only the other party, never the sender's own sessions*, so append your own message locally after posting; it will never arrive over the socket.

### 14.2 STOMP frames

// Client sends, right after the socket opens:

CONNECT

accept-version:1.2

host:localhost

\0

// Server replies:

CONNECTED

version:1.2

heart-beat:0,0

user-name:27          // <- the numeric user id, confirms handshake auth worked

\0

// Client subscribes:

SUBSCRIBE

id:sub-0

destination:/user/queue/service-requests/13/messages

\0

// Server pushes:

MESSAGE

destination:/user/queue/service-requests/13/messages

content-type:application/json

subscription:sub-0

{"id":1,"authorId":28,"authorName":"...","content":"...","createdAt":"...","visibility":"CLIENT"}\0

Each frame is NUL-terminated (\0); headers are key:value lines; the first blank line separates headers from body (a body may contain further blank lines). The server advertises heart-beat:0,0, so neither side sends heartbeats.

### 14.3 Android implementation — as built

- Hand-rolled frame codec (data/chat/StompFrame) over OkHttp's WebSocket, ~120 lines, unit-tested.

- One connection for the whole process, owned by AppGraph. Screens subscribe(destination, listener) and cancel the returned handle; the socket opens on the first subscription and closes when the last goes away.

- Reconnect with backoff (1s→30s) and automatic re-subscription — the broker forgets subscriptions when the session dies, so a reconnect without re-subscribing gives a socket that is up but silent.

- Reads the access token fresh on every connect, so a silent refresh doesn't strand it.

- Sends DISCONNECT and UNSUBSCRIBE on teardown rather than dropping the socket.

- The subscription lives in the ViewModel, so rotating the device doesn't drop the thread or re-open a socket.

- Messages are deduplicated by server id — a socket push and a REST refetch can carry the same message.

### 14.4 Third destination — notifications

⚠ Not in the original. /user/queue/notifications pushes every in-app notification live (NotificationServiceImpl.pushWebSocket). The app subscribes app-wide and drives the header badge from it — no polling. This is the in-app counterpart to FCM: FCM reaches a backgrounded or killed app, this keeps the badge live while it's open.

## 15. Backend changes made by this project

The original said the backend would be used "as-is, unchanged". That is no longer true. Applied to both SAAS-PROJECT/backend/BusinessOS and this repo's backend/Zuhoo:

Authorization opened up (2 endpoints). Both reuse an ownership-check pattern that already existed elsewhere in the same class, so neither widens what a client can actually see:

- GET /api/service-requests/{id}/history — added CLIENT. guardAccess() already refused a client any request that wasn't theirs.

- GET /api/company/finance/invoices/{id} — added CLIENT, then narrowed in the service by requireOwnInvoice() when the caller lacks INVOICE_VIEW — exactly the shape generatePdf() already used.

Worth confirming as a product decision: the timeline exposes reason and changedByName — staff-written free text on each status change — to clients. Normal for a helpdesk, but it was staff-only before.

New module — `shared/notification/device/`: DeviceToken, DevicePlatform, DeviceTokenRepository, DeviceTokenService, DeviceTokenController, RegisterDeviceTokenRequest, FcmPushService. Plus a firebase-admin dependency, an fcm.credentials-path property, and one call added to NotificationServiceImpl. Additive only — ddl-auto=update creates the device_tokens table, no destructive migration.

`backend/Zuhoo` configuration: spring.application.name=Zuhoo, artifactId Zuhoo, server.port=8086, app.backend-url=http://localhost:8086 (SSLCommerz builds its callback URLs from it — a mismatch sends the gateway to the wrong process). Database is deliberately shared with BusinessOS.

Seed identities were deliberately left alone — AdminInitializer still creates superadmin@businessos.com and "BusinessOS HQ". Renaming them would create a second set of platform admins in the shared database.

## 16. Gotchas the original didn't know about

`SubscriptionEnforcementFilter`. When a tenant's trial expires, every non-GET request returns 403 with {"error":"Subscription Expired", ...}. Worse, its allow-list regexes (^/api/support/tickets.*, ^/api/invoices.*) don't match the real paths (/api/v1/support/tickets, /api/company/finance/invoices), so even the intended escape hatches are blocked. The app detects this specific body and shows a read-only dialog rather than a generic toast. The broken regexes are a backend bug worth fixing.

Uploaded images don't cross between the two backends. LocalFileStorageService builds the file URL from the request host, so a file uploaded through Angular is stored as http://localhost:8085/uploads/… — which an emulator can't resolve, since its localhost isn't the host machine's. The 18 seeded images work on both because each backend has its own copy; only new uploads diverge.

Auth endpoints return plain text. Everything under /api/auth/ except login and refresh returns a bare String. Deserialising into a POJO throws.

Paged endpoints default to 20 rows. Anything counting a list client-side silently stops at 20. This is why the client dashboard uses client-summary, and why the staff dashboard's counts are still approximate (§5a.1).

`ServiceRequestPriority` uses `NORMAL`; `TicketPriority` uses `MEDIUM`. Two enums, two vocabularies, one easy 400.

## 17. Before you ship

- Firebase. Create a project; add two Android apps (com.raf.zuhoo and com.raf.zuhoo.dev — the flavors have different ids, and a missing one fails the dev build with "No matching client found"). Replace the placeholder app/google-services.json. Generate a service-account key and point the backend at it via FIREBASE_CREDENTIALS_PATH. Full steps in app/GOOGLE-SERVICES-README.md.

- Production API host. prod currently points at the placeholder https://api.zuhoo.app/.

- Certificate pinning. Generate real pins (leaf and a CA-intermediate backup — without a backup, a routine cert rotation takes the app offline) and uncomment the block in src/prod/res/xml/network_security_config.xml.

- Signing. Create a keystore, copy keystore.properties.example to keystore.properties, fill it in. Keep the .jks out of the repo — losing it means never shipping an update to the same listing again.

- Rotate the committed SSLCommerz credentials. sslcommerz.store-id / store-password sit in application.properties in version control.

- Have a native Bengali speaker review `values-bn/strings.xml`.

- Smoke-test the R8 build, not just debug. Obfuscation breaking JSON is the classic release-only failure. It is guarded by @SerializedName on all 269 DTO fields plus keep rules for generic signatures, but verify the real thing: ./gradlew assembleProdRelease, install, and run the full path — login → create request → chat → pay.

- Decide on the dashboard's duplicate navigation. It now shows both the bottom nav and its own row of buttons to the same destinations.